PROJECT SYNOPSIS

on

Incident Analysis and Hotspot Identification for

Security Provision against Women Harassment

in Public Spaces

Submitted by

Aman Yadav        USN: 1BY25MC012

Anusha K        USN: 1BY25MC017

Under the guidance of

Dr. M.Sridevi

Department of Master of Computer Applications

BMS Institute of Technology & Management

(Autonomous Institution under VTU), Bengaluru – 560119

Date of Submission: July 2026

TABLE OF CONTENTS

1.   INTRODUCTION

2.   OBJECTIVES

3.   LITERATURE SURVEY

4.   EXISTING SYSTEM

5.   PROPOSED SYSTEM

6.   MODULES IDENTIFIED

6.1   Data Collection and Crowdsourcing Module

6.2   Data Preprocessing and Area Matching Module

6.3   Analysis and Hotspot Module

6.4   Mobile Application Module (SafeHer)

6.5   Web User Portal Module

6.6   Admin Analytics Portal Module

6.7   Emergency SOS Module

6.8   Visualization and Mapping Module

7.   HARDWARE AND SOFTWARE REQUIREMENTS

7.1   Hardware Requirements

7.2   Software Requirements

7.3   Summary

8.   SDG ALIGNMENT

9.   WORK BREAKDOWN STRUCTURE

9.1   Phase 1: Requirements & Design (W1–W2)

9.2   Phase 2: Synthetic Data Generation (W3–W4)

9.3   Phase 3: Mobile App Development (W3–W6)

9.4   Phase 4: Web App & Admin Portal (W5–W8)

9.5   Phase 5: Analytics & OSM Integration (W7–W10)

9.6   Phase 6: Testing & Documentation (W11–W12)

9.7   Project Schedule (Gantt Chart)

10.   REFERENCES

List of Tables and Figures

Table 7.1   Hardware Requirements

Table 7.2   Software Requirements and Tools Used

Table 9.1   Work Breakdown – Phase Timeline

Fig. 9.1    Project Schedule – Gantt Chart

1. INTRODUCTION

Women’s safety in public spaces is a critical concern in dense urban environments such as Bengaluru. Harassment and related incidents on streets, near transit hubs, and in poorly lit localities threaten personal security and restrict mobility. Research in crime analysis shows that such events are not randomly distributed; they concentrate in particular places and times—commonly called hotspots (Sherman, 1989; Chainey & Ratcliffe, 2005).

Existing mobile applications (for example bSafe and Safetipin) mainly offer reactive help—SOS alerts, live location sharing, or subjective safety scores. They rarely combine historical/community incident patterns with city-scale infrastructure data to support preventive planning. OpenStreetMap (OSM) provides rich geospatial features (lighting proxies, amenities, road networks) that can complement crowdsourced safety feedback.

This project presents SafeHer, a Bengaluru-focused women’s street-safety platform that unifies three layers: (i) a mobile application for GPS-based safe/unsafe and incident reporting, community map viewing, and SOS helplines; (ii) a public web user site with the same citizen features; and (iii) a password-protected admin portal for OSM street analytics, BBMP area comparison, and Generated versus Real report dashboards. Reports are stored in Supabase; maps use OSM tiles. Synthetic community reports support testing and demonstration alongside live submissions. Clustering and spatial scoring help identify relative risk across BBMP areas, aligning with SDG 5 (Gender Equality).

2. OBJECTIVES

The primary objective is to design and implement SafeHer, a data-driven system that collects women’s safety reports, analyses spatial patterns, and surfaces hotspots to support preventive security provision in public spaces.

The specific objectives are as follows:

To collect and analyse incident and perception data (location, time, incident type, environmental factors) related to women’s safety in Bengaluru.

To identify high-risk / hotspot areas using spatial aggregation over BBMP zones and clustering techniques such as K-Means on geospatial features.

To build a mobile application (Expo/React Native) for anonymous GPS reporting, community map visualisation, and emergency SOS actions.

To develop a public web portal for reporting, mapping, and emergency assistance without login barriers.

To develop an admin analytics portal with OSM infrastructure KPIs, Generated vs Real report comparison, street search, and area ranking.

To integrate OpenStreetMap data and Folium/Leaflet maps for transparent, open geospatial visualisation.

To generate synthetic demo reports for pipeline validation while keeping live crowdsourced data separately identifiable.

To align deliverables with SDG 5 (Target 5.2) by enabling preventive insight rather than only reactive SOS response.

3. LITERATURE SURVEY

Chainey and Ratcliffe (2005) describe GIS-based crime mapping and hotspot detection as essential for allocating police and civic resources. Sherman (1989) established that crime concentrates at places, motivating hotspot policing. Urban safety studies (e.g., Nehme et al., 2017) emphasise environmental factors—lighting, visibility, crowd presence—that shape women’s perceived and actual safety.

Commercial and civic apps such as Safetipin crowd-source safety audits, while SOS apps emphasise emergency response. Academic work on OpenStreetMap shows that volunteered geographic information can approximate infrastructure quality when official datasets are incomplete. Machine learning methods including K-Means are widely used to cluster spatial points for hotspot discovery.

SafeHer builds on these strands by combining OSM street-level scoring, crowdsourced reports (mobile/web), synthetic data for controlled evaluation, and an admin dashboard that separates demo data from real user submissions—addressing the gap between reactive SOS tools and preventive analytics.

4. EXISTING SYSTEM

Current women’s safety support is dominated by emergency-centric mobile apps and general mapping platforms. Typical features include SOS buttons, trusted-contact SMS, and occasional crowd safety scores. Authorities may also use closed police crime databases that are not citizen-facing.

Limitations of the existing landscape include:

Reactive focus: assistance usually starts after an emergency is triggered.

Weak preventive analytics: limited hotspot identification from longitudinal community reports.

Fragmentation: citizen apps, OSM data science notebooks, and civic dashboards rarely form one system.

Opaque data mixing: demo/synthetic and live data are seldom separated in analytics views.

Limited admin tooling for BBMP-scale comparison of infrastructure versus community perception.

5. PROPOSED SYSTEM

The proposed system, SafeHer, is an end-to-end platform for incident capture, hotspot awareness, and security-oriented analytics in Bengaluru public spaces.

Citizens use the mobile app or public website to report ‘I feel safe’, ‘I feel unsafe’, or ‘Something happened’ (incident types such as harassment, stalking, theft, assault, suspicious activity). GPS coordinates are matched to BBMP areas and stored in Supabase with rate limiting. Maps display approved community points. SOS screens expose helplines and live-location sharing.

Administrators authenticate to a dedicated portal to inspect OSM street safety KPIs (~46k streets across 53 BBMP areas), search streets, compare areas, and analyse Generated (synthetic) versus Real (live) reports. Python pipelines with Pandas and K-Means support dataset construction and clustering; Folium/Leaflet provide map visualisation. This preventive, multi-channel design extends beyond SOS-only apps.

6. MODULES IDENTIFIED

SafeHer is organised into modular components spanning data science, mobile, web, backend, and emergency response.

6.1 Data Collection and Crowdsourcing Module

Collects GPS-tagged safety and incident reports from mobile and web clients into Supabase (anonymous device identifiers, optional anonymous auth). Also ingests OSM extracts for Bengaluru streets.

6.2 Data Preprocessing and Area Matching Module

Cleans coordinates, assigns BBMP area labels via bounding-box matching with reverse-geocode fallback, normalises factors (lighting, crowd, CCTV, police proximity), and separates synthetic from live records.

6.3 Analysis and Hotspot Module

Aggregates area-level safety percentages and ratings; applies K-Means / spatial scoring on OSM and community features to highlight relatively unsafe zones for admin dashboards.

6.4 Mobile Application Module (SafeHer)

Expo/React Native app with Home, Report wizard, Map (filters for safe/unsafe/incidents), and SOS tabs; packages as a shareable Android debug APK.

6.5 Web User Portal Module

Public Next.js site (no login) for landing, report, map, emergency, and a simplified safety overview.

6.6 Admin Analytics Portal Module

Password-protected Next.js admin area: OSM dashboard, full analytics (Generated/Real/Compare), map, street search, BBMP areas, and methodology pages.

6.7 Emergency SOS Module

Helpline directory, click-to-call/SMS with live coordinates, and trusted-contact sharing on mobile and web.

6.8 Visualization and Mapping Module

Leaflet/OSM maps on web and react-native-maps on mobile; Folium-based exploratory maps in the Python analysis workflow; colour-coded pins and area overlays.

7. HARDWARE AND SOFTWARE REQUIREMENTS

The platform is designed to run on standard student/developer hardware and commodity cloud services.

7.1 Hardware Requirements

Table 7.1: Hardware Requirements

| Component | Minimum Specification |
| --- | --- |
| Development PC | Intel/AMD 64-bit CPU, 8 GB RAM (16 GB preferred), 20 GB free disk |
| Display | 1366×768 or higher |
| Android device (testing) | Android 8+, GPS, internet (Wi-Fi/mobile data) |
| Network | Broadband for Supabase, OSM tiles, and Expo/Metro tooling |

7.2 Software Requirements

Table 7.2: Software Requirements and Tools Used

| Layer | Tools / Technologies |
| --- | --- |
| Data science | Python 3, Pandas, scikit-learn (K-Means), Folium, Excel/CSV/JSON exports |
| Mobile | Expo SDK 54, React Native, TypeScript, Expo Location, AsyncStorage |
| Web (user & admin) | Next.js, React, TypeScript, Leaflet, Recharts, Tailwind CSS |
| Backend / DB | Supabase (PostgreSQL, Auth anon, RLS policies) |
| Maps | OpenStreetMap tiles; react-native-maps (mobile) |
| Build / IDE | Node.js, Android Studio JDK, Gradle (debug APK), VS Code / Cursor |

7.3 Summary

Python analytics, Expo mobile, Next.js web, and Supabase together enable collection, hotspot-oriented analysis, and dual citizen/admin experiences without specialised enterprise hardware.

8. SDG ALIGNMENT

This project aligns with United Nations Sustainable Development Goal 5 – Gender Equality, particularly Target 5.2 (eliminate violence against women and girls in public and private spheres) and Indicator 5.2.2 (sexual violence by non-intimate partners, by place of occurrence).

SafeHer contributes by enabling anonymous reporting of harassment-related incidents and unsafe perceptions, visualising geographic concentration for awareness, and giving administrators OSM-backed insights to prioritise lighting, policing, and infrastructure. The emphasis on prevention and open data supports safer, more inclusive public spaces for women in Bengaluru.

9. WORK BREAKDOWN STRUCTURE

Work is organised into six phases across a twelve-week PBL calendar, covering design, data, mobile, web/admin, analytics, and documentation.

9.1 Phase 1: Requirements & Design (W1–W2)

Problem framing, stakeholder needs (citizen vs admin), literature review, and architecture of SafeHer (mobile, web user, admin, Supabase, OSM).

9.2 Phase 2: Synthetic Data Generation (W3–W4)

Python/Pandas pipelines to build Bengaluru street safety datasets and ~640 synthetic community reports aligned to BBMP areas for demo analytics.

9.3 Phase 3: Mobile App Development (W3–W6)

Expo app tabs: Home, Report (including incidents), Map, SOS; GPS area matching; Supabase submit/load; Android debug APK packaging.

9.4 Phase 4: Web App & Admin Portal (W5–W8)

Next.js public user site and password-gated admin portal with separated navigation and auth cookie.

9.5 Phase 5: Analytics & OSM Integration (W7–W10)

OSM KPIs, Generated vs Real dashboards, BBMP area comparison, Leaflet maps, clustering/hotspot views.

9.6 Phase 6: Testing & Documentation (W11–W12)

Functional testing of report/SOS/admin login, APK install checks, synopsis and project report preparation.

9.7 Project Schedule (Gantt Chart)

Table 9.1 and Fig. 9.1 summarise the twelve-week schedule. Shaded cells (●) mark active weeks.

Table 9.1: Work Breakdown – Phase Timeline

| Phase | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | W11 | W12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Phase 1: Requirements & Design | ● | ● |  |  |  |  |  |  |  |  |  |  |
| Phase 2: Synthetic Data Generation |  |  | ● | ● |  |  |  |  |  |  |  |  |
| Phase 3: Mobile App Development |  |  | ● | ● | ● | ● |  |  |  |  |  |  |
| Phase 4: Web App & Admin Portal |  |  |  |  | ● | ● | ● | ● |  |  |  |  |
| Phase 5: Analytics & OSM Integration |  |  |  |  |  |  | ● | ● | ● | ● |  |  |
| Phase 6: Testing & Documentation |  |  |  |  |  |  |  |  |  |  | ● | ● |

Fig. 9.1: Project Schedule – Gantt Chart (● = Active)

10. REFERENCES

Spencer Chainey & Jerry Ratcliffe (2005). GIS and Crime Mapping. Wiley.

Lawrence Sherman (1989). Hot Spots of Crime and Criminal Careers of Places. Criminology, 27(1), 27–56.

United Nations (2020). Sustainable Development Goal 5. https://sdgs.un.org/goals/goal5

My Safetipin. https://safetipin.com

bSafe. https://www.getbsafe.com

OpenStreetMap contributors. https://www.openstreetmap.org

Expo Documentation. https://docs.expo.dev

Next.js Documentation. https://nextjs.org/docs

Supabase Documentation. https://supabase.com/docs